# AI Calling Agent Proposal

AI-led customer conversations and appointment booking

| Prepared by | Autozentic |
| --- | --- |
| Location | Jagatpura, Jaipur |
| Prepared for | Sekol Tiles, Gujarat |
| Date | 8 September 2026 |

# Proposal Summary

Autozentic will design, configure and hand over an AI calling agent with appointment booking support. The solution is intended to help the client respond faster, keep customer context across the conversation and make follow-up calls more consistent.

# Included Solution

| Solution | Included capability |
| --- | --- |
| AI calling agent | AI-led inbound and outbound conversations, customer context, purpose-led replies, call outcomes, transcripts and CRM call logs. |
| Appointment booking | Date and time collection, availability checks, confirmed booking creation and appointment visibility in the CRM. |
| Deployment and support | One-year VPS plan, one-year bug support and handover guidance for the delivered solution. |

# Delivery Approach

Confirm business workflows, channel access and appointment rules.

Configure the calling agent, CRM logging and appointment booking flow.

Run integration testing, conversation testing and client review.

Complete handover and begin the one-year bug-support period after delivery.

# Commercials

The complete AI calling agent solution is offered at a professional fee of INR 16,000. Goods and Services Tax is charged at 18% as applicable.

| Description | Amount | GST 18% |
| --- | --- | --- |
| Complete solution | INR 16,000 | INR 2,880 |
| Total payable | INR 18,880 | Included |

# Payment Schedule

| Milestone | Payment condition | Amount incl. GST |
| --- | --- | --- |
| Advance | 50% before project commencement | INR 9,440 |
| Completion | 50% after completion and handover | INR 9,440 |

# Client Paid Usage Charges

AI calling usage charges are paid directly by the client to the calling provider and are separate from Autozentic's professional fee:

AI calling and telephony charges billed per minute by the calling provider.

# Support and Responsibilities

## Included support

Autozentic will provide one year of bug support for the delivered features and one year of VPS hosting as part of this proposal. Bug support covers defects in the delivered implementation. New features, new campaign content, provider charges and workflow changes outside the agreed scope may be quoted separately.

## Client responsibilities

Provide timely access to the telephony, CRM and other required accounts.

Complete provider verification, business approvals and payment of all third-party usage charges.

Provide approved brand content, FAQs, campaign copy, appointment rules and escalation contacts.

Review and approve the configured workflows during testing and handover.

## Acceptance and handover

Completion will be treated as the point at which the agreed features are configured, tested and demonstrated to the client. The remaining 50% payment becomes due after completion and handover. The one-year bug-support period begins on the handover date.

# Approval

To begin, the client may confirm acceptance of this proposal and pay the 50% advance shown above. The project start date will be scheduled after the advance and required account access are received.

| For Autozentic Name: ____________________ Signature: _______________ | For Client Name: ____________________ Signature: _______________ |
| --- | --- |